## Slide 1: Sprint 3 Meeting
Team sixteen - Intern

## Slide 2
CONTENTS
Sprint Review
1
Sprint 4 planning
2

## Slide 3
Sprint 3 goals
Register
1
Deregister
Voice call setup
2
Voice call release

## Slide 4
User Story – Registration
1
2 story points
Register
Deregister function
1
GUI
2

## Slide 5
Test - Registration
1
Function Test
Manual
Method
Positive
Pass
Negative

## Slide 6
Test - Registration
1
Function Test - Positive
Register with correct
username and password
Pass

## Slide 7
Test - Registration
1
Function Test - Negative
Username
Password
null

## Slide 8
Test - Registration
1
Function Test - Negative
Username
Password
incorrect

## Slide 9
GUI
Done
Registration
1
Re-check
Register
Deregister function
Done

## Slide 10
User Story - Voice call
2
20 story points
Setup
1
Release
2
Transfer voice
3
GUI
4

## Slide 11
User Story - Voice call
2
Function test
Caller
1
Callee
2

## Slide 12
User Story - Voice call
2
Caller & Callee
Demo

## Slide 13
User Story - Voice call
2
System test
Not have system test yet

## Slide 14
User Story - Voice call
2
Re-check
Setup
Done
Release
Done
Transfer voice
Done
GUI
Done

## Slide 15
Sprint 4 planning
Video call setup
Video call release

## Slide 16
Definition of done – Video Call
Setup
1
Release
2
Transfer voice
3
GUI
4

## Slide 17
Test – Video Call
Manual
1
Function test
2

## Slide 18
User story – Video Call
24 story points

## Slide 19
Sprint Goals
Setup
Video call
Release

## Slide 20
Q&A

## Slide 21
Thank you